Change Management

Process

Document Control

Distribution

| Document Name: |
| --- |
|  | Version No: |
|  | Version Date: |
|  | Author: |
|  | Issued By: |
|  | Issue Date: |

Version Control

| Version | Date | Comments |
| --- | --- | --- |

Approval

| Title | Signature | Date |
| --- | --- | --- |

Table Of Contents

1	Overview	3

2	Change Process	3

2.1	Summary	3

2.2	Submit Change Request	5

2.3	Review Change Request	5

2.4	Identify Change Feasibility	5

2.5	Approve Change Request	6

2.6	Implement Change Request	6

3	Change Roles	7

3.1	Change Requestor	7

3.2	Change Manager	7

3.3	Change Feasibility Group	7

3.4	Change Approval Group	8

3.5	Change Implementation Group	8

4	Change Register	8

5	Change Templates	8

Overview

Describe the purpose of change management. Provide an overview of the general process for the management of change within the project. An example follows:

The Change Management process is fundamental to the successful delivery of the project. The Change Management process ensures that each change introduced to the project environment is appropriately defined, evaluated and approved prior to implementation.

Change Management will be introduced to this project, through the implementation of five key processes:

A formal process for the submission and receipt of change requests

A formal process for the review and logging of change requests

A formal process for the determination of the feasibility of change requests

A formal process for the approval of change requests

A formal process for the implementation and closure of change requests

Change Process

Provide a diagrammatic representation of the processes and procedures to be undertaken in order to initiate, implement and review the effects of changes within the project. An example follows:

Summary

The following diagram provides an overview of the change processes and procedures to be undertaken in order to effectively manage project-related change. Change Management roles have also been allocated.

Submit Change Request

This process provides the ability for any member of the project team to submit a request for change to the project.  The following procedures are completed:

Change Requestor identifies a requirement for change to any aspect of the project (eg scope, deliverables, timescales, organisation).

Change Requestor completes a Change Request Form (CRF) and distributes the form to the Change Manager. The CRF provides a summary of the change required, including the:

Change description

Reasons for change (including business drivers)

Benefits of change

Costs of change

Impacts of change

Supporting documentation

Review Change Request

This process allows the Change Manager to review the CRF and determine whether or not a full feasibility study is required in order for the Change Approval Group to assess the full impact of the change. The decision will be based primarily on the:

Number of change options presented

Complexity of the change options requested

Scale of the change solutions proposed

The Change Manager will open a ‘Change Request’ in the Change Log and record whether or not a change feasibility study is required.

Identify Change Feasibility

This process involves the completion of a full change feasibility study, in order to ensure that all change options have been investigated and presented accordingly. The change feasibility study will involve definition of the:

Change requirements

Change options

Change costs and benefits

Change risks and issues

Change impact

Change recommendations & plan

A quality review of the feasibility study is then performed in order to ensure that it has been conducted as requested and the final deliverable is approved – ready for release to the Change Approval Group.

All change documentation is then collated by the change manager and submitted to the Change Approval Group for final review. This documentation includes:

The original Change Request Form

The approved Change Feasibility Study report

Any supporting documentation

Approve Change Request

This process involves the formal review of the change request, by the Change Approval Group. The Change Approval Group will chose one of the following outcomes regarding the change proposed:

Reject the change

Request more information related to the change

Approve the change as requested

Approve the change subject to specified conditions

The change decision will be primarily based on the following criteria:

Risk to the project in implementing the change

Risk to the project in NOT implementing the change

Impact to the project in implementing the change (time, resources, finance, quality)

Implement Change Request

This process involves the complete implementation of the change. This includes:

Identifying the change schedule (i.e. date for implementation of the change)

Testing the change prior to implementation

Implementing the change

Reviewing the success of the change implementation

Communicating the success of the change implementation

Closing the change in the change log

Change Roles

Define the roles and responsibilities for all resources (both within and external to the project) involved with the initiation, review and implementation of changes within the project. Example:

Change Requestor

The Change Requestor initially recognises a need for change to the project and formally communicates this requirement to the Change Manager. The Change Requestor is formally responsible for:

The early identification of a need to make a change to the project

The formal documentation of that need, through the completion of a Change Request Form

The submission of the Change Request Form to the Change Manager for review

Change Manager

The Change Manager receives, logs, monitors and controls the progress of all changes within a project. The Change Manager is formally responsible for:

Receiving all change requests and logging those requests in the Change Register

Categorising and prioritising all change requests

Reviewing all change requests in order to determine is additional information is required in order to present the submission to the Change Review Group

Determining whether or not a formal Change Feasibility Study is required in order to complete a change request submission

Initiating the Change Feasibility Study, through assignment of the Change Feasibility Group

Monitoring the progress of all change requests in order to ensure process timeliness

Escalating all change request issues and risks to the Change Approval Group

Reporting and communicating all decisions made by the Change Approval Group

Change Feasibility Group

The Change Feasibility Group complete formal feasibility studies for change requests issued by the Change Manager. The Change Feasibility Group is formally responsible for:

Performing a research exercise in order to determine the likely options for change, costs, benefits and impacts of change

Documenting all findings within a Change Feasibility Study Report

Performing a quality review of the report and approving the report for submission (?)

Forwarding the report to the Change Manager for Change Approval Group submission

Change Approval Group

The Change Approval Group determine the authorisation of all change requests forwarded by the Change Manager. The Change Approval Group is formally responsible for:

The review of all change requests forwarded by the Change Manager

The consideration of all supporting change documentation

Approving / rejecting each change request based on its relevant merits

Resolving change conflict (where 2 or more changes overlap)

Resolving change issues

Determining the change implementation timetable (for approved changes)

Change Implementation Group

The Change Implementation Group schedule, carry out and review the implementation of all changes within a project. The Change Implementation Group is formally responsible for:

The scheduling of all changes (subject to the general timeframes provided by the Change Approval Group)

The testing of all changes, prior to implementation

The implementation of all changes within the project

The review of the success of a change, following implementation

The request for closure of a change within the change log

Change Register

(The ‘Change Register’ is the log / database within which all requests for changes are registered and tracked through to resolution).

Describe the purpose and usage of the ‘project change register’. Insert a copy of the actual change register below.

(NB Refer to the Method123 ‘Change Register’ template’ for a complete description of this section)

Change Templates

Insert a copy of each of the templates required (eg Change Request Form) in order to initiate, undertake, implement and measure the effects of a change within the project.

(NB Refer to the Method123 ‘Change Request Form’ template for a complete description of this section)